## Slide 1: Chapter 7
Feasibility Study

## Slide 2: Feasibility Study
Feasibility Study can be considered as preliminary investigation that helps the management to take decision about whether study of system should be feasible for development or not.
It identifies the possibility of improving an existing system, developing a new system, and produce refined estimates for further development of system.
It is used to obtain the outline of the problem and decide whether feasible or appropriate solution exists or not.

## Slide 3: Feasibility Study (cont.)
The main objective of a feasibility study is to acquire problem scope instead of solving the problem.
The output of a feasibility study is a formal system proposal act as decision document which includes the complete nature and scope of the proposed system.

## Slide 4: Types of Feasibilities
Economic Feasibility
It is evaluating the effectiveness of candidate system by using cost/benefit analysis method.
It demonstrates the net benefit from the candidate system in terms of benefits and costs to the organization.
The main aim of Economic Feasibility Analysis (EFS) is to estimate the economic requirements of candidate system before investments funds are committed to proposal.
It prefers the alternative which will maximize the net worth of organization by earliest and highest return of funds along with lowest level of risk involved in developing the candidate system.

## Slide 5: Technical Feasibility
It investigates the technical feasibility of each implementation alternative.
It analyzes and determines whether the solution can be supported by existing technology or not.
The analyst determines whether current technical resources be upgraded or added it that fulfill the new requirements.
It ensures that the candidate system provides appropriate responses to what extent it can support the technical enhancement.

## Slide 6: Behavioral Feasibility
It evaluates and estimates the user attitude or behavior towards the development of new system.
It helps in determining if the system requires special effort to educate, retrain, transfer, and changes in employee’s job status on new ways of conducting business.

## Slide 7: Steps Involved in Feasibility Analysis
The following steps are to be followed while performing feasibility analysis −
Form a project team and appoint a project leader.
Develop system flowcharts.
Enumerate potential candidate systems.
Describe and identify characteristics of candidate systems.
Determine and evaluate performance and cost effectiveness of each candidate system.
Weight the system performance and cost data.
Rank the other alternatives and select the best candidate system.
Prepare and report final project directive to management for approval.

## Slide 8: Weighted Candidate Evaluation Matrix
Evaluation Criteria | Weighting Factor | IBM PC |  | HP 100 |  | Apple III | 
 |  | Rating | Score | Rating | Score | Rating | Score
System accuracy | 3 | 5 | 15 |  |  |  | 
Growth Potential | 4 | 4 | 16 |  |  |  | 
Response Time | 2 | 4 | 8 |  |  |  | 
User-friendly | 2 | 5 | 10 |  |  |  | 
System development | 5 | 3 | 15 |  |  |  | 
User training | 3 | 5 | 15 |  |  |  | 
System operation | 2 | 4 | 8 |  |  |  | 
Payback | 3 | 4 | 12 |  |  |  | 

## Slide 9: Feasibility Report
Cover letter formally presents the report and briefly indicates to management the nature, general findings, and recommendations to be considered.
Table of contents specifies the location of the various parts of the report.
Overview is a narrative explanation of the purpose and scope of the project, the reason for undertaking the feasibility study.
The department(s) involved or affected by the candidate system.
Included are the names of the persons who conducted the study, when it began, and other information that explains the circumstances surrounding the study.

## Slide 10: Feasibility Report(cont.)
Detailed findings outline the methods used in the present system. The section also provides a description of the objectives and general procedures of the candidate system.
Economic justification details point-by-point cost comparisons and preliminary cost estimates for the development and operation of the candidate system.
Recommendations and conclusions suggest to management the most beneficial and cost-effective system.
Appendixes document all memos and data compiled during the investigation.

## Slide 11
Thank You